Wheedle.ai

Dashboard Module Breakdown

Product R&D Specification & Timeline

This document outlines all 11 core modules of the Wheedle.ai platform, including their purpose, key features, R&D scope, and estimated development timelines. Use this as a reference for sprint planning, stakeholder communication, and resource allocation.

## Module Summary

| # | Module | Purpose | Estimated Time | Done By |
| --- | --- | --- | --- | --- |
| 1 | Home Dashboard | Central KPI & activity overview | 2–6 days | Lokesh |
| 2 | New Campaign | Create & launch ad campaigns | 5–15 days | Manpreet Singh |
| 3 | AI Templates | Pre-built AI ad creative prompts | 3–4 days | Chhavi |
| 4 | AI Optimize | Improve campaigns using AI | 7–20+ days | Chhavi |
| 5 | Creative Hub | Design & manage ad creatives | 6–15 days | Pushpendra |
| 6 | Analytics | Track performance & ROI | 5–7 days | Aditya Shrivastava |
| 7 | Brand Center | Store brand identity & assets | 3–4 days | Aditya Shrivastava |
| 8 | More Tools | SEO, keywords, competitor tools | 5–8 days | Pending |
| 9 | Billing | Subscriptions & payment management | 4–6 days | Pending |
| 10 | Roles & Access | Team management & permissions | 3–5 days |  |
| 11 | Settings | User & system configuration | 2–3 days |  |

## Module Details

1. 🏠 Home (Dashboard Overview)

Purpose: Central control panel showing a live performance snapshot. Features - KPI cards (CTR, CPC, ROI, conversions) - Active campaigns summary - Recent activity logs - Notifications (alerts, errors) R&D Scope - Data aggregation logic - Real-time vs cached metrics - UX for quick insights Timeline - 2–3 days (basic layout & static KPI cards) - 5–6 days (with real-time updates & interactive charts)

2. 📢 New Campaign

Purpose: Create and launch ad campaigns across multiple platforms. Features - Campaign setup wizard - Platform selection (Meta, Google) - Budget & targeting setup - Ad creatives upload - Scheduling R&D Scope - Meta Ads API + Google Ads API integration - Validation logic - Campaign structure mapping Timeline - 5–7 days (UI + dummy/mock flow) - 10–15 days (real API integration)

3. 🤖 AI Templates

Purpose: Pre-built AI prompts for generating ad creatives quickly. Features - Template categories (ads, captions, emails) - Prompt customization - Save & reuse templates R&D Scope - Prompt engineering - Template optimization for conversions Timeline - 3–4 days

4. ⚡ AI Optimize

Purpose: Improve campaign performance using artificial intelligence. Features - Suggest better headlines - Budget optimization - Audience refinement - A/B testing suggestions R&D Scope - AI model logic (rule-based vs ML) - Performance data analysis - Recommendation engine Timeline - 7–10 days (rule-based MVP) - 20+ days (advanced AI optimization)

5. 🎨 Creative Hub

Purpose: Design and manage all ad creatives in one place. Features - AI image generation - Copy generator - Creative library - Drag & drop editor R&D Scope - Integration with image AI (DALL·E / Stable Diffusion) - Storage & asset management - Editor UX Timeline - 6–8 days (basic creative library) - 12–15 days (with AI generation + drag & drop editor)

6. 📊 Analytics

Purpose: Track campaign performance and return on investment. Features - Graphs (CTR, CPC, conversions) - Platform-wise breakdown - Date range filters - Export reports R&D Scope - Data syncing from platform APIs - Chart rendering (performance-heavy) - ROI calculation logic Timeline - 5–7 days

7. 💎 Brand Center

Purpose: Store brand identity assets and AI-driven voice settings. Features - Logo, colors, fonts - Brand voice settings - AI tone customization R&D Scope - AI personalization using brand data - Asset storage & management Timeline - 3–4 days

8. 🛠️ More Tools

Purpose: Extra utilities to increase platform value for users. Features - Keyword generator - Competitor analysis - Landing page analyzer R&D Scope - SEO tools integration - Data scraping or third-party APIs Timeline - 5–8 days (depending on tools selected)

9. 💳 Billing

Purpose: Manage SaaS subscriptions and payment processing. Features - Plans (SaaS subscription model) - Invoice generation - Payment gateway (Razorpay / Stripe) R&D Scope - Subscription lifecycle management - Payment security & compliance Timeline - 4–6 days

10. 🔐 Roles & Access

Purpose: Team management and role-based permission control. Features - Admin / Manager / Viewer roles - Access control (RBAC) - Invite team members R&D Scope - Permission architecture design - Security logic implementation Timeline - 3–5 days

11. ⚙️ Settings

Purpose: User profile and system-level configuration. Features - Profile settings - API key management - Notification preferences R&D Scope - Secure data storage - Integration configurations Timeline - 2–3 days

## Overall Product Timeline

| 🟢 MVP (Basic SaaS Version) 30–45 days Core modules with mock/basic integrations | 🔵 Production-Level (with AI + APIs) 60–90 days Full API integrations + advanced AI features |
| --- | --- |

Notes

- Timelines are estimates and may vary based on team size and API complexity.

- R&D scope items represent areas requiring design decisions or technical investigation before implementation.

- AI-heavy modules (AI Optimize, Creative Hub) carry the highest uncertainty and may require iterative prototyping.